**Review Report**

Group ID: **2**

Project Name: MediPal

Prepared by: **Nguyễn Kiến Hào**

Team members:

23127290 - **Nguyễn Kiến Hào -** *Project manager* */* *Developer*   
23127395 - **Trần Anh Khoa -** *Developer / DevOps / Tester*  
23127279 - **Võ Văn Tuấn -** *Developer* */ UIUX Developer*  
23127500 - **Nguyễn Công Toàn -** *Business Analyst / Developer / Tester*

23127415 - **Trần Hữu Lượng -** *Tester / Developer / DevOps*

1. **What went well**

* Created a backlog for Sprint 2
* Revised Development Plan
* Revised Project Vision
* Created use case model and specification

1. **What went wrong**

* Each team member’s role described in the Development Plan was too narrow and needed to be more realistically distributed among each member.

1. **Problems and Cause**

| **No.** | **Description** | **Cause** |
| --- | --- | --- |
| 1 | Tasks were not done in a timely manner, which resulted in quality suffrages | Each member’s time allocated for their assigned tasks were not made clear |

1. **What can be done differently next sprint**

* For each task, set more specific deadlines to encourage members to complete said tasks in a more timely manner
* Initiate tasks earlier, preferably at the start of each week

1. **Lessons learned**

* Each member should remind each other of assigned tasks to more efficiently complete them.
* Assign tasks with complexity proportionate to each member’s available time frame (harder tasks = more time) to ensure task completion with less hassle and inconvenience.