Tab 1

**Weekly Report**

**02/06/2025 – 08/06/2025**

Group ID: **2**

Project Name: MediPal

Prepared by: **Nguyễn Kiến Hào**

Team members:

23127290 - **Nguyễn Kiến Hào -** *Project manager* */* *Developer*   
23127395 - **Trần Anh Khoa -** *Developer / DevOps / Tester*  
23127279 - **Võ Văn Tuấn -** *Developer* */ UIUX Developer*  
23127500 - **Nguyễn Công Toàn -** *Business Analyst / Developer / Tester*

23127415 - **Trần Hữu Lượng -** *Tester / Developer / DevOps*

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Schedule Sprint 2’s Backlog | 08/06/2025 | Entire Team | 100 |

# **Issues and impacts:**

* None

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Revise vision document | 15/06/2025 | VV.Tuấn |
| 2 | Revise plan document | 15/06/2025 | NK.Hào TA.Khoa |
| 3 | Create use case model | 15/06/2025 | NC.Toàn  TH.Lượng |
| 4 | Create use case specification | 15/06/2025 | NC.Toàn  TH.Lượng |

# 

**Weekly Report**

**09/06/2025 – 15/06/2025**

Group ID: **2**

Project Name: MediPal

Prepared by: **Nguyễn Kiến Hào**

Team members:

23127290 - **Nguyễn Kiến Hào -** *Project manager* */* *Developer*   
23127395 - **Trần Anh Khoa -** *Developer / DevOps / Tester*  
23127279 - **Võ Văn Tuấn -** *Developer* */ UIUX Developer*  
23127500 - **Nguyễn Công Toàn -** *Business Analyst / Developer / Tester*

23127415 - **Trần Hữu Lượng -** *Tester / Developer / DevOps*

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Revise vision document | 15/06/2025 | VV.Tuấn | 100 |
| 2 | Revise plan document | 15/06/2025 | NK.Hào  TA.Khoa | 100 |
| 3 | Create use case diagram | 15/06/2025 | NC.Toàn  TH.Lượng | 100 |
| 4 | Create use case specification | 15/06/2025 | NC.Toàn  TH.Lượng | 100 |

# **Issues and impacts:**

* Each person’s role is too specific and narrow, roles should be modified with more realistic expectations for each team member.
* Project’s vision can have additional features as well as more elaboration on each of the software’s previously planned features.

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Create class diagrams | 22/06/2025 | NC.Toàn TH.Lượng |
| 2 | Design ER models for database | 22/06/2025 | TA.Khoa  NK.Hào  VV.Tuấn |

# 