Tab 1

**Weekly Report**

**16/06/2025 – 22/06/2025**

Group ID: **2**

Project Name: MediPal

Prepared by: **Nguyễn Kiến Hào**

Team members:

23127290 - **Nguyễn Kiến Hào -** *Project manager* */* *Developer*   
23127395 - **Trần Anh Khoa -** *Developer / DevOps / Tester*  
23127500 - **Nguyễn Công Toàn -** *Business Analyst / Developer / Tester*

23127415 - **Trần Hữu Lượng -** *Tester / Developer / DevOps*

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Revise Use-case Specifications | 13/07/2025 | Entire Team | 100 |

# **Issues and impacts:**

* Specifications needed more clear relationships between elements to avoid duplicate user-cases
* Main and alternative flows’ descriptions were not thorough enough, and specification needed clear presentation of user-system interactions and system feedbacks
* Document needed some tweaks to make the presented content more clear and concise

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Define Software Architecture | 13/07/2025 | Entire Team |

# 

**Weekly Report**

**23/06/2025 – 29/06/2025**

Group ID: **2**

Project Name: MediPal

Prepared by: **Nguyễn Kiến Hào**

Team members:

23127290 - **Nguyễn Kiến Hào -** *Project manager* */* *Developer*   
23127395 - **Trần Anh Khoa -** *Developer / DevOps / Tester*  
23127500 - **Nguyễn Công Toàn -** *Business Analyst / Developer / Tester*

23127415 - **Trần Hữu Lượng -** *Tester / Developer / DevOps*

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Define Software Architecture | 13/07/2025 | Entire Team | 100 |

# **Issues and impacts:**

* None

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Create class diagrams | 13/07/2025 | NC.Toàn TH.Lượng |
| 2 | Design ER models for database | 13/07/2025 | TA.Khoa  NK.Hào |

# 

**Weekly Report**

**30/06/2025 – 06/07/2025**

Group ID: **2**

Project Name: MediPal

Prepared by: **Nguyễn Kiến Hào**

Team members:

23127290 - **Nguyễn Kiến Hào -** *Project manager* */* *Developer*   
23127395 - **Trần Anh Khoa -** *Developer / DevOps / Tester*  
23127500 - **Nguyễn Công Toàn -** *Business Analyst / Developer / Tester*

23127415 - **Trần Hữu Lượng -** *Tester / Developer / DevOps*

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Create class diagrams | 13/07/2025 | NC.Toàn TH.Lượng | 100 |
| 2 | Design ER models for database | 13/07/2025 | TA.Khoa  NK.Hào | 100 |

# **Issues and impacts:**

* None

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Design User Interface | 13/07/2025 | Entire team |

# 

**Weekly Report**

**07/07/2025 – 13/07/2025**

Group ID: **2**

Project Name: MediPal

Prepared by: **Nguyễn Kiến Hào**

Team members:

23127290 - **Nguyễn Kiến Hào -** *Project manager* */* *Developer*   
23127395 - **Trần Anh Khoa -** *Developer / DevOps / Tester*  
23127500 - **Nguyễn Công Toàn -** *Business Analyst / Developer / Tester*

23127415 - **Trần Hữu Lượng -** *Tester / Developer / DevOps*

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Design User Interface | 13/07/2025 | Entire team | 100 |

# **Issues and impacts:**

* None

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Revise Software Architecture | 28/07/2025 | Entire team |
| 2 | Create UI Prototype | 28/07/2025 | Entire team |

# 