Tab 1

**Weekly Report**

**14/07/2025 – 20/07/2025**

Group ID: **2**

Project Name: MediPal

Prepared by: **Nguyễn Kiến Hào**

Team members:

23127290 - **Nguyễn Kiến Hào -** *Project manager* */* *Developer*   
23127395 - **Trần Anh Khoa -** *Developer / DevOps / Tester*  
23127500 - **Nguyễn Công Toàn -** *Business Analyst / Developer / Tester*

23127415 - **Trần Hữu Lượng -** *Tester / Developer / DevOps*

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Revise Architecture Document | 27/07/2025 | Entire Team | 100 |
| 2 | Create UI Prototype | 27/07/2025 | Entire Team | 100 |

# **Issues and impacts:**

* None

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Develop working software | 27/07/2025 | Entire Team |
| 2 | Create test plan and test cases | 27/07/2025 | Entire Team |

# 

**Weekly Report**

**21/07/2025 – 27/07/2025**

Group ID: **2**

Project Name: MediPal

Prepared by: **Nguyễn Kiến Hào**

Team members:

23127290 - **Nguyễn Kiến Hào -** *Project manager* */* *Developer*   
23127395 - **Trần Anh Khoa -** *Developer / DevOps / Tester*  
23127500 - **Nguyễn Công Toàn -** *Business Analyst / Developer / Tester*

23127415 - **Trần Hữu Lượng -** *Tester / Developer / DevOps*

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Develop working software | 27/07/2025 | Entire Team | 100 |

# **Issues and impacts:**

* The back-end hasn’t had enough dedicated resources and progress.

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Create test plan and test cases | 03/08/2025 | Entire Team |

# 

# 

**Weekly Report**

**28/07/2025 – 03/08/2025**

Group ID: **2**

Project Name: MediPal

Prepared by: **Nguyễn Kiến Hào**

Team members:

23127290 - **Nguyễn Kiến Hào -** *Project manager* */* *Developer*   
23127395 - **Trần Anh Khoa -** *Developer / DevOps / Tester*  
23127500 - **Nguyễn Công Toàn -** *Business Analyst / Developer / Tester*

23127415 - **Trần Hữu Lượng -** *Tester / Developer / DevOps*

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Create test plan and test cases | 03/08/2025 | Entire Team | 100 |

# **Issues and impacts:**

* Test plan needed more elaboration and cross-reference with main use cases.

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Implementation | 11/08/2025 | Entire Team |
| 2 | Design test cases, test execution and report | 11/08/2025 | Entire Team |
| 3 | Automated testing | 11/08/2025 | Entire Team |

# 